CITY OF HOMER

PUBLIC WORKS					   TELEPHONE (907)235-3170

3575 HEATH STREET	HOMER, AK 99603	  	    FACSIMILE   (907)235-3145

# MEMORANDUM 10-94

TO:		Walt Wrede, City Manager

FROM:	Carey Meyer, Public Works Director

DATE:		June 23, 2010

RE:		Projects at Public Works

__________________________________________________________________________________

Active Capital Projects			       	      Construction Value	Remarks

Kachemak Dr. (Phase II) Water/Sewer Improvements	$   3,300,000		Bid/Construction

Eminent Domain Coordination			$      500,000		Final Resolution

Regulatory Permitting					$        10,000		Final Acquisition

Sanitary Sewer Rehabilitation					$   1,400,000		In Construction

Mattox Street PRV Vault Installation				$      190,000		In Construction

Soundview/Woodard Creek Culvert Replacement		$      300,000		In Design

Beluga Slough Trail Replacement				$      450,000		In Design

Pioneer Dock Corrosion Repair				$      600,000		In Design

Energy Efficiency Improvements – City Buildings		$      600,000		In Design

Seldovia Ferry Ramp Improvements				$   1,000,000		In Construction

New Water Treatment Plant Upgrade				$   5,800,000		Const. Closeout

Performance Testing					$   2,000,000		Final Stages

Eminent Domain Coordination			$      100,000		Final Resolution

Spit Parking Improvements					$      200,000		In Design

Jack Gist Park Improvements					$        55,000		In Construction

Karen Hornaday Park Improvements				$      300,000		In Planning

Animal Shelter Fencing 					$        10,000		Bid/Construction

Crittenden Street Paving LID					$      200,000		Planning/Design

West Homer Elementary Trail Improvement			$        50,000		Planning/Design

Lillian Walli LID Planning					$   3,000,000		Planning

Upcoming Projects

Homer Spit Trail Improvements				$   2,000,000		Design

Deepwater Dock Improvements				$ 30,000,000		Design

City Hall Renovations						$   1,900,000		Design

Old Water Treatment Plant Demo/Rehab			$      320,000		Design

Seawall Phase II						$   2,000,000		Permitting

Main Street/Sterling Highway Intersection Improvements	$   2,000,000		Planning/Design